HYGIARA	AZURE ADVISORY

ASSESSMENT REPORT / 2026

Azure architecture

Assessment

PREPARED FOR

Contoso Corp

A clear view of resource posture, business risk and the priorities for a stronger Azure environment.

| 75% Well-Architected score Across scored resource checks | 3 Priority findings Critical + high severity | 5 Resource findings Across the selected scope |
| --- | --- | --- |

ASSESSMENT SNAPSHOT

3 critical or high severity findings to prioritise. Use the remediation roadmap to plan the next actions.

SCOPE & BASIS

3 subscriptions / Microsoft Well-Architected Framework / Enterprise rule set

ASSESSED  14 September 2026     ISSUED  16 September 2026

Standard review / Completed

Contents

Executive Summary

Progress

Azure Estate Overview

Cost Overview

Domain Reviews

Reliability

Security

Cost Optimization

Operational Excellence

Performance Efficiency

Remediation Roadmap

Detailed Findings Appendix

Glossary & Reference

Note: If page numbers are not visible, right-click the table of contents in Word and select Update Field.

# Executive Summary

### Context and Methodology

This report presents the current technical posture of the Microsoft Azure environment for Contoso Corp. The review evaluates control coverage, configuration quality, and operational readiness across the five Azure Well-Architected Framework pillars: Reliability, Security, Cost Optimization, Operational Excellence, and Performance Efficiency. Findings and recommendations are aligned to Microsoft Azure Well-Architected guidance so the report can be read clearly from current state through to recommended next steps.

### Overall Platform Assessment

Overall, the Azure environment for Contoso Corp demonstrates a Good level of alignment with Azure best practices, with an average domain posture score of 75%. The strongest current alignment is visible in Operational Excellence and Cost Optimization, while the largest concentration of recommended improvement sits in Security and Reliability. The review identified 0 critical and 3 high severity findings that represent the most significant areas requiring attention.

| 75% Overall WAF score | 5 Active findings | 3 Critical / high | Enterprise WAF rule set |
| --- | --- | --- | --- |

| Domain | Score | Maturity | Critical | High | Medium | Low |
| --- | --- | --- | --- | --- | --- | --- |
| Reliability | 72% | Mature | 0 | 2 | 3 | 2 |
| Security | 67% | Moderate | 0 | 3 | 4 | 2 |
| Cost Optimization | 81% | Mature | 0 | 1 | 1 | 2 |
| Operational Excellence | 82% | Mature | 0 | 0 | 3 | 2 |
| Performance Efficiency | 76% | Mature | 0 | 1 | 2 | 2 |

### Key Strengths

- Reliability domain demonstrates strong alignment with best practices (score: 72%, 23/32 checks passed)

- Cost Optimization domain demonstrates strong alignment with best practices (score: 81%, 17/21 checks passed)

- Operational Excellence domain demonstrates strong alignment with best practices (score: 82%, 28/34 checks passed)

- Performance Efficiency domain demonstrates strong alignment with best practices (score: 76%, 19/25 checks passed)

### Key Weaknesses

- High severity: Storage accounts allow public blob access affects 3 resources across 1 subscription in Microsoft.storage/storage Accounts (Security).

- High severity: Defender for Cloud not enabled for key vault workloads affects 2 resources across 1 subscription in Microsoft.key Vault/vaults (Security).

- High severity: Policy inheritance missing at management group scope affects 2 resources across 1 subscription in Microsoft.authorization/policy Assignments (Operational Excellence).

- Medium severity: Network Security Groups missing flow log configuration affects 4 resources across 1 subscription in Microsoft.network/network Security Groups (Operational Excellence).

- Medium severity: Virtual machines not protected by Azure Backup affects 3 resources across 1 subscription in Microsoft.compute/virtual Machines (Reliability).

### Priority Concerns and Risks

The reviewed Azure estate contains 3 critical or high severity findings concentrated across Security, Operational Excellence, Reliability. The highest-priority themes affect 14 resources in the grouped evidence and should be treated as estate-level control gaps rather than isolated configuration items.

#### Findings by Severity

| Severity | Count | Recommended Priority |
| --- | --- | --- |
| Critical | 0 | P1 – Immediate |
| High | 3 | P2 – High Priority |
| Medium | 2 | P3 – Medium Priority |
| Low | 0 | P4 – Low Priority |

### Findings by Domain

The domain profile shows where the largest concentration of findings sits. Domains with the highest finding volume are likely to deserve the most attention first.

### Strategic Recommendations

- Set AllowBlobPublicAccess to false on all storage accounts that do not explicitly require public access.

- Enable Defender for Cloud plans for servers, storage, and key vaults at a minimum.

- Assign Azure Policy initiatives at the management group scope to ensure consistent inheritance across all child subscriptions.

- Enable NSG flow logs and configure retention in a storage account or Log Analytics workspace.

- Configure Azure Backup for all production virtual machines. Define a recovery point objective aligned to business requirements.

### How To Read The Rest Of This Report

The remainder of this report is organised to make the findings easier to follow. Each domain section starts with the current posture, then highlights the main observations from the reviewed evidence, and finally sets out the recommended next steps. The remediation roadmap later in the report brings those recommendations together into a practical priority order.

### Scope Overview

Contoso-Prod-001 (sub-0001-aaaa-bbbb-cccc)

Contoso-Connectivity (sub-0002-dddd-eeee-ffff)

Contoso-Management (sub-0003-1111-2222-3333)

# Progress

This review establishes the project baseline. Future tracked reviews will measure verified changes against this evidence.

# Azure Estate Overview

| Metric | Value |
| --- | --- |
| Total Findings Identified | 5 |
| Critical Findings | 0 |
| High Severity Findings | 3 |
| Medium Severity Findings | 2 |
| Services with Findings | 5 |
| Architecture Domains Reviewed | 3 |
| Subscriptions in Scope | 3 |

### Services with Findings

| Service | Findings |
| --- | --- |
| Microsoft.Authorization/policy Assignments | 1 |
| Microsoft.Storage/storage Accounts | 1 |
| Microsoft.Key Vault/vaults | 1 |
| Microsoft.Compute/virtual Machines | 1 |
| Microsoft.Network/network Security Groups | 1 |

# Cost Overview

This section compares Azure ActualCost for the latest 30 completed UTC days with the preceding 30-day period. It is a historical analytical view, not a forecast or an estimate of potential savings.

Current period: 2026-08-16 to 2026-09-14 UTC. Previous period: 2026-07-17 to 2026-08-15 UTC.

| £9,420.00 Current 30 days Latest completed period | £8,750.00 Previous 30 days Preceding 30 days | +£670.00 Absolute change Current minus previous | +7.7% Period change Relative movement |
| --- | --- | --- | --- |

Display basis: GBP · Coverage: 3 of 3 subscriptions

### Daily Cost Trend

The two periods are aligned by day number to make changes in daily cost patterns easier to compare.

### Largest Service Cost Changes

Services with the largest absolute movement between the two periods.

| Service | Current | Previous | Change | Trend |
| --- | --- | --- | --- | --- |
| Azure Firewall | £2,140.00 | £1,810.00 | +£330.00 | +18.2% |
| Virtual Machines | £3,860.00 | £3,660.00 | +£200.00 | +5.5% |
| Storage | £1,220.00 | £1,310.00 | −£90.00 | −6.9% |

### Current Top Services

| Service | Current Cost |
| --- | --- |
| Virtual Machines | £3,860.00 |
| Azure Firewall | £2,140.00 |
| Storage | £1,220.00 |
| Log Analytics | £980.00 |

### Current Top Subscriptions

| Subscription | Current Cost |
| --- | --- |
| Contoso-Prod-001 | £6,280.00 |
| Contoso-Connectivity | £2,140.00 |
| Contoso-Management | £1,000.00 |

Cost data can be delayed or adjusted after collection. Native values use each subscription’s billing currency. A cost increase or decrease is contextual and is not, by itself, a Well-Architected finding.

# Domain Reviews

## Reliability

| 72% Domain score Good posture | 0 Priority findings 0 critical + 0 high | 1 Resource findings Across this domain |
| --- | --- | --- |

| Score basis | 23 of 32 applicable evaluations passed |
| --- | --- |
| Assessment scope | 0 resource evaluations across 0 applicable checks |
| Finding mix | 0 critical, 0 high, 1 medium, 0 low |

### Current Posture

Reliability covers resiliency, availability, recovery, and operational continuity. A reliable Azure workload is designed around business requirements, resilient architecture, clear recovery objectives, and simple operational patterns. The current reviewed posture is Good, with 1 finding concentrated around Microsoft.Compute/virtual Machines. The dominant issue pattern in this domain is medium-severity control or configuration weakness, which should guide the next round of remediation work.

### Observation Summary

The main issues in Reliability are concentrated around Microsoft.Compute/virtual Machines.

### Key Observations

- Reliability findings are currently concentrated below high severity, so remediation can be planned through normal improvement cycles.

- The evidence is spread across 3 affected resources and 1 subscription, so remediation should be coordinated as an estate pattern rather than handled as isolated fixes.

- The main service hotspots are Microsoft.Compute/virtual Machines, which should help route ownership to the right platform or workload teams.

- The strongest signal is 'Virtual machines not protected by Azure Backup', which combines medium severity with 3 affected resources.

### Observation Evidence

| Observation | Severity | Service | Subscriptions | Resources |
| --- | --- | --- | --- | --- |
| Virtual machines not protected by Azure Backup | Medium | Microsoft.Compute/virtual Machines | 1 | 3 |

## Security

| 67% Domain score Fair posture | 2 Priority findings 0 critical + 2 high | 2 Resource findings Across this domain |
| --- | --- | --- |

| Score basis | 31 of 46 applicable evaluations passed |
| --- | --- |
| Assessment scope | 0 resource evaluations across 0 applicable checks |
| Finding mix | 0 critical, 2 high, 0 medium, 0 low |

### Current Posture

Security covers data protection, threat detection, and mitigation. A secure Azure workload protects confidentiality, integrity, and availability through layered identity, network, platform, and data controls. The current reviewed posture is Fair, with 2 findings concentrated around Microsoft.Storage/storage Accounts, Microsoft.Key Vault/vaults. The dominant issue pattern in this domain is high-severity control or configuration weakness, which should guide the next round of remediation work.

### Observation Summary

The main issues in Security are concentrated around Microsoft.Storage/storage Accounts, Microsoft.Key Vault/vaults.

### Key Observations

- Security contains 2 critical or high-severity patterns that should drive the first remediation conversations.

- The evidence is spread across 5 affected resources and 1 subscription, so remediation should be coordinated as an estate pattern rather than handled as isolated fixes.

- The main service hotspots are Microsoft.Storage/storage Accounts, Microsoft.Key Vault/vaults, which should help route ownership to the right platform or workload teams.

- The strongest signal is 'Storage accounts allow public blob access', which combines high severity with 3 affected resources.

### Observation Evidence

| Observation | Severity | Service | Subscriptions | Resources |
| --- | --- | --- | --- | --- |
| Storage accounts allow public blob access | High | Microsoft.Storage/storage Accounts | 1 | 3 |
| Defender for Cloud not enabled for key vault workloads | High | Microsoft.Key Vault/vaults | 1 | 2 |

## Cost Optimization

| 81% Domain score Good posture | 0 Priority findings 0 critical + 0 high | 0 Resource findings Across this domain |
| --- | --- | --- |

| Score basis | 17 of 21 applicable evaluations passed |
| --- | --- |
| Assessment scope | 0 resource evaluations across 0 applicable checks |
| Finding mix | 0 critical, 0 high, 0 medium, 0 low |

### Current Posture

Cost Optimization covers cost modeling, budgets, waste reduction, usage efficiency, and rate optimization. A cost-efficient Azure workload aligns spend with business value while actively removing unused or underutilized resources. No findings were recorded in this domain. The evaluated controls are meeting the assessed Azure Well-Architected criteria.

## Operational Excellence

| 82% Domain score Good posture | 1 Priority findings 0 critical + 1 high | 2 Resource findings Across this domain |
| --- | --- | --- |

| Score basis | 28 of 34 applicable evaluations passed |
| --- | --- |
| Assessment scope | 0 resource evaluations across 0 applicable checks |
| Finding mix | 0 critical, 1 high, 1 medium, 0 low |

### Current Posture

Operational Excellence covers holistic observability, DevOps practices, deployment safety, standards, and day-two operations. An operationally excellent workload is monitored comprehensively and operated through repeatable, low-risk processes. The current reviewed posture is Good, with 2 findings concentrated around Microsoft.Authorization/policy Assignments, Microsoft.Network/network Security Groups. The dominant issue pattern in this domain is high-severity control or configuration weakness, which should guide the next round of remediation work.

### Observation Summary

The main issues in Operational Excellence are concentrated around Microsoft.Authorization/policy Assignments, Microsoft.Network/network Security Groups.

### Key Observations

- Operational Excellence contains 1 critical or high-severity pattern that should drive the first remediation conversations.

- The evidence is spread across 6 affected resources and 1 subscription, so remediation should be coordinated as an estate pattern rather than handled as isolated fixes.

- The main service hotspots are Microsoft.Authorization/policy Assignments, Microsoft.Network/network Security Groups, which should help route ownership to the right platform or workload teams.

- The strongest signal is 'Policy inheritance missing at management group scope', which combines high severity with 2 affected resources.

### Observation Evidence

| Observation | Severity | Service | Subscriptions | Resources |
| --- | --- | --- | --- | --- |
| Policy inheritance missing at management group scope | High | Microsoft.Authorization/policy Assignments | 1 | 2 |
| Network Security Groups missing flow log configuration | Medium | Microsoft.Network/network Security Groups | 1 | 4 |

## Performance Efficiency

| 76% Domain score Good posture | 0 Priority findings 0 critical + 0 high | 0 Resource findings Across this domain |
| --- | --- | --- |

| Score basis | 19 of 25 applicable evaluations passed |
| --- | --- |
| Assessment scope | 0 resource evaluations across 0 applicable checks |
| Finding mix | 0 critical, 0 high, 0 medium, 0 low |

### Current Posture

Performance Efficiency covers scalability, load testing, capacity management, and health monitoring. A performant Azure workload scales horizontally where appropriate, validates capacity early, and continuously monitors performance under demand. No findings were recorded in this domain. The evaluated controls are meeting the assessed Azure Well-Architected criteria.

# Remediation Roadmap

The remediation roadmap organises recommended actions into three phases based on priority. Each phase describes the target-state outcome to pursue, while implementation procedures remain in the application finding detail views.

No recommendations generated for this review.

# Detailed Findings Appendix

This appendix provides full details for each resource-level finding identified during the assessment, including technical evidence, configuration details, affected resources, and remediation guidance. Entries are presented in a consistent format so each finding can be reviewed and acted on clearly.

| 5 Resource findings Detailed entries in this appendix | 3 Priority findings Critical and high severity | 5 Services affected Distinct Azure services | 3 Subscriptions Included in review scope |
| --- | --- | --- | --- |

### Severity Profile

| 0 Critical | 3 High | 2 Medium | 0 Low |
| --- | --- | --- | --- |

### How To Use Each Entry

| 01 Scope Where the issue exists | 02 Resources The affected Azure assets | 03 Impact Why the finding matters | 04 Action How to address the gap |
| --- | --- | --- | --- |

Use the finding number when assigning work or tracking remediation outside this report.

| F01 FINDING | Policy inheritance missing at management group scope Operational Excellence / Microsoft.Authorization/policy Assignments | HIGH 1 |
| --- | --- | --- |

Impact Scope

2 resources | 1 subscription | 1 resource group

Affected Resources

| RESOURCE | SUBSCRIPTION | RESOURCE GROUP |
| --- | --- | --- |
| contoso-platform-baseline | Contoso-Prod-001 | management-groups |
| contoso-security-baseline | Contoso-Prod-001 | management-groups |

Business Impact

Guardrails applied inconsistently across subscriptions make governance drift harder to detect and control.

Remediation Guidance

Assign Azure Policy initiatives at the management group scope to ensure consistent inheritance across all child subscriptions.

| F02 FINDING | Storage accounts allow public blob access Security / Microsoft.Storage/storage Accounts | HIGH 1 |
| --- | --- | --- |

Disposition

Partially accepted (1 of 3 resources)

Assessment effect

Remains visible and does not change the assessed score or count as remediation.

Exception owner

Contoso platform team

Exception reason

Intended Configuration

Justification

Approved public documentation endpoint with compensating access controls.

Impact Scope

3 resources | 1 subscription | 2 resource groups

Affected Resources

| RESOURCE | SUBSCRIPTION | RESOURCE GROUP |
| --- | --- | --- |
| stcontosopublic001 | Contoso-Prod-001 | rg-data-prod |
| stcontosoarchive001 | Contoso-Prod-001 | rg-data-prod |
| stcontosologs001 | Contoso-Prod-001 | rg-ops-prod |

Business Impact

Sensitive data stored in affected accounts could be accessed without authentication.

Remediation Guidance

Set AllowBlobPublicAccess to false on all storage accounts that do not explicitly require public access.

| F03 FINDING | Defender for Cloud not enabled for key vault workloads Security / Microsoft.Key Vault/vaults | HIGH 1 |
| --- | --- | --- |

Impact Scope

2 resources | 1 subscription | 2 resource groups

Affected Resources

| RESOURCE | SUBSCRIPTION | RESOURCE GROUP |
| --- | --- | --- |
| kv-contoso-prod-001 | Contoso-Prod-001 | rg-security-prod |
| kv-contoso-app-001 | Contoso-Prod-001 | rg-app-prod |

Business Impact

Threat detection coverage is incomplete for sensitive secret, certificate, and key stores.

Remediation Guidance

Enable Defender for Cloud plans for servers, storage, and key vaults at a minimum.

| F04 FINDING | Virtual machines not protected by Azure Backup Reliability / Microsoft.Compute/virtual Machines | MEDIUM 1 |
| --- | --- | --- |

Impact Scope

3 resources | 1 subscription | 3 resource groups

Affected Resources

| RESOURCE | SUBSCRIPTION | RESOURCE GROUP |
| --- | --- | --- |
| vm-web-prod-01 | Contoso-Prod-001 | rg-web-prod |
| vm-api-prod-01 | Contoso-Prod-001 | rg-api-prod |
| vm-worker-prod-01 | Contoso-Prod-001 | rg-platform-prod |

Business Impact

Data loss risk for workloads without backup coverage; no recovery point available in a failure scenario.

Remediation Guidance

Configure Azure Backup for all production virtual machines. Define a recovery point objective aligned to business requirements.

| F05 FINDING | Network Security Groups missing flow log configuration Operational Excellence / Microsoft.Network/network Security Groups | MEDIUM 1 |
| --- | --- | --- |

Impact Scope

4 resources | 1 subscription | 1 resource group

Affected Resources

| RESOURCE | SUBSCRIPTION | RESOURCE GROUP |
| --- | --- | --- |
| nsg-web-prod | Contoso-Prod-001 | rg-network-prod |
| nsg-api-prod | Contoso-Prod-001 | rg-network-prod |
| nsg-data-prod | Contoso-Prod-001 | rg-network-prod |
| nsg-shared-prod | Contoso-Prod-001 | rg-network-prod |

Business Impact

Limited visibility into traffic patterns and potential lateral movement within the network.

Remediation Guidance

Enable NSG flow logs and configure retention in a storage account or Log Analytics workspace.

# Glossary & Reference

This glossary defines the terminology, scoring system, and domain categories used throughout this report.

### Severity Levels

| Severity | Description | Typical Response |
| --- | --- | --- |
| Critical | Systems are actively exposed to critical risk, data may be compromised, or a major compliance violation exists. | Immediate action required — remediate within 24–48 hours. |
| High | Significant vulnerabilities or misconfigurations that materially increase risk or deviate from best practice. | Prioritise for remediation within 2 weeks. |
| Medium | Configuration gaps or sub-optimal settings that increase risk or reduce operational efficiency. | Address as part of the next planned improvement cycle. |
| Low | Minor improvements, cosmetic deviations, or best-practice enhancements that have low risk impact. | Track and address as part of ongoing hygiene activities. |
| Informational | Observations that do not represent active risk but provide useful context for the assessor or customer. | Review for awareness; no remediation required. |

### Priority Codes

| Priority | Label | Target Timeline | Description |
| --- | --- | --- | --- |
| P1 | Immediate | Within 48 hours | Critical issues requiring immediate remediation to prevent active exploitation or a compliance breach. |
| P2 | High Priority | Within 2 weeks | Significant findings that should be resolved in the near-term to materially reduce risk exposure. |
| P3 | Medium Priority | Within 30–90 days | Improvements that should be planned into the next regular review or improvement cycle. |
| P4 | Low Priority | Next 6–12 months | Enhancements and hardening opportunities that improve posture incrementally over the longer term. |

### Maturity Levels

| Level | Score Range | Description |
| --- | --- | --- |
| Initial | 0–24 | Significant gaps exist. Controls are largely absent or inconsistently applied. Immediate remediation is required to achieve a baseline security and operational posture. |
| Developing | 25–49 | Basic controls are in place but coverage is incomplete. Key risks remain unaddressed. A structured improvement plan should be established. |
| Moderate | 50–69 | Core controls are deployed across most areas. Some gaps and inconsistencies remain that should be addressed through planned improvement cycles. |
| Mature | 70–84 | Controls are well-established and consistently applied. Minor improvements remain to reach an optimised state. |
| Optimised | 85–100 | Best practices are comprehensively implemented, consistently enforced, and subject to regular review. This is the target state for all mature Azure estates. |

### Assessment Domains

| Domain | Description |
| --- | --- |
| Reliability | Reliability covers resiliency, availability, recovery, and operational continuity. A reliable Azure workload is designed around business requirements, resilient architecture, clear recovery objectives, and simple operational patterns. |
| Security | Security covers data protection, threat detection, and mitigation. A secure Azure workload protects confidentiality, integrity, and availability through layered identity, network, platform, and data controls. |
| Cost Optimization | Cost Optimization covers cost modeling, budgets, waste reduction, usage efficiency, and rate optimization. A cost-efficient Azure workload aligns spend with business value while actively removing unused or underutilized resources. |
| Operational Excellence | Operational Excellence covers holistic observability, DevOps practices, deployment safety, standards, and day-two operations. An operationally excellent workload is monitored comprehensively and operated through repeatable, low-risk processes. |
| Performance Efficiency | Performance Efficiency covers scalability, load testing, capacity management, and health monitoring. A performant Azure workload scales horizontally where appropriate, validates capacity early, and continuously monitors performance under demand. |